Mess Management System

Project Plan

Prepared for: Project Review

Prepared by: Fahad Afridi, Alisha

Date: July 5, 2026

Version 3.0

# Executive Summary

This Mess Management System brings hotel operations (rooms, bookings, billing) and mess/member operations (attendance, mess billing, kitchen, inventory) into one system, with role-based access for staff.

It's built by a 2-person intern team as a learning project. Most of it is done and working. About 2 weeks of work remain, plus 1 buffer week, covering search, security, fraud detection, and simple AI forecasting.

# 1. Objectives

- One system for hotel and mess operations — no double data entry.

- Automatic, fair mess billing based on real attendance, not manual math.

- Role-based access so staff only see what their job needs, with an audit trail.

- Less food waste — kitchen production tied to real stock and real bookings.

- Different pricing for members vs. guests, handled automatically.

- Runs fully offline — no monthly software cost.

# 2. Scope & Deliverables

Done so far:

- Login, roles & permissions, audit log

- Inventory & stock tracking

- Procurement (vendors, purchase orders, receiving)

- Hotel bookings & billing

- Member management & meal attendance

- Mess billing (automatic per-head calculation)

- Kitchen module (recipes, production, auto stock deduction)

- Alerts, reports, import/export, settings, backups

Remaining (Section 6 has the timeline):

- Fast search across the system

- Stronger security & better guard checks (catch more bad inputs/edge cases)

- Fraud detection that connects data across modules — inventory, billing, procurement, kitchen — instead of checking each one alone

- Simple AI-based forecasting for meal counts & stock reorder

- Finish role-based access for the last few modules

- General bug fixes and polish

- Receipt OCR detection/FBR api integration

What gets handed over: full source code, a setup guide, sample data for training, and this plan.

# 3. Technology Used

| Part | Technology | Why |
| --- | --- | --- |
| Backend | FastAPI (Python) | Free, fast, easy to maintain |
| Database | SQLite | No install, no license, file-based |
| Frontend | React + TypeScript | Modern, type-safe UI |
| UI Library | shadcn/ui + Tailwind | Free component library |
| Search | SQLite full-text search | Built in, no extra cost |
| Forecasting | scikit-learn (basic ML) | Runs locally, no paid AI service |

# 4. Team

Two of us, both interns:

- One handles backend/architecture and final technical calls.

- One handles frontend, testing, and documentation.

We review each other's work on the main features so no single person is a bottleneck.

# 5. Who Can Access What (Role-Based Access)

Once live, each staff member only sees the modules their job needs:

| Role | Modules | Can do |
| --- | --- | --- |
| Admin / Supervisor | Everything, incl. Users, Roles, Settings, Audit Log | Full access, approves discounts, manages staff accounts |
| Front Desk | Bookings, Hotel Billing | Bookings, check-in/out, invoices, guest payments |
| Mess Clerk | Members, Attendance, Mess Billing | Member list, daily attendance, mess bills |
| Kitchen Staff | Kitchen, Inventory (view) | Recipes, production orders, view stock |
| Procurement | Procurement, Inventory | Vendors, purchase orders, receiving stock |
| Security | Security | Guest security logs, incident reports |

Every action is logged, no matter the role — this log also feeds the fraud-detection alerts (Section 6).

# 6. Timeline

Phase 1 was originally planned and delivered — see summary below.

| Period | Status | Summary |
| --- | --- | --- |
| Apr – Jul 2026 | Done | All modules listed in Section 2 (Done so far) were built and tested in 7 stages, covering login/roles, inventory, procurement, hotel bookings/billing, mess/attendance/billing, and kitchen production. |

Remaining work was planned as 4 weeks. 2 weeks are done. 2 weeks remain, plus 1 buffer week added just in case:

| Week | Status | What |
| --- | --- | --- |
| Week 1–2 | Done | Fixed the stock/inventory flow (receiving stock, moving it to kitchen); simplified the Attendance, Kitchen, and Mess Billing screens to cut down clicks. |
| Week 3 | Remaining | Fast search across the system; strengthen security and existing guard checks (stock limits, overpayment limits, booking conflicts, login attempts). |
| Week 4 | Remaining | Fraud detection connected across modules (inventory + billing + procurement + kitchen); simple AI-based forecasting for meal counts and stock reorder. |
| Week 5 | Buffer | Finish remaining role-access gaps, general polish, final testing, and handover. |

# 7. Cost

No service fee — this is built by student interns as a learning project. The only real cost is basic hardware to run the system day to day, no monthly or yearly fees:

| Item | Estimated Cost |
| --- | --- |
| Basic PC to run the system (or reuse an existing one if available) | PKR 100,000 – 120,000 (or Rs. 0 if reusing an existing PC) |
| Small UPS, so it stays on during power cuts | PKR 15,000 – 18,000 |
| Basic cabling/networking, if not already available | PKR 3,000 – 5,000 |

If an existing PC can be reused, total one-time cost is roughly PKR 18,000 – 23,000. If a new PC is needed, add PKR 100,000 – 120,000 on top.

# 8. Risks & Backup Plan

- Timeline is tight — a buffer week is built in, and we focus on must-have items first.

- Small 2-person team — we keep notes on how everything works so either of us can pick up any part.

- AI and fraud detection are new areas for us — kept simple (basic stats/rules, not heavy AI) so it's easier to build, explain, and maintain.

- Power cuts / hardware issues — a UPS is included, and the system already backs up its data automatically; we'll also keep a weekly copy on a USB drive.

# 9. Conclusion

Most of the system is built and working. What's left is a focused push — fast search, security, fraud detection, and simple AI forecasting — over 2 remaining weeks plus 1 buffer week, at no service cost beyond basic hardware.

# Appendix A: Ideas for Later (Not Planned Yet)

- Menu approval workflow (cook proposes, supervisor approves)

- Staff duty roster

- Complaints & feedback module

- SMS/email notifications

- Self-service dashboards for members/cooks